| MRO: | RANO AIR AMO |  | ## DATE: | ## 25th JULY, 2026 |
| --- | --- | --- | --- | --- |
| AIRCRAFT TYPE: | EMB 145LR |  | ## AIRCRAFT REGISTRATION: | ## 5N-BZY |
| CHECK START DATE: | 25th JULY, 2026 |  | AIRCRAFT MSN: | 145562 |
| TYPE OF CHECK: | (1A+2A+3A+4A+5A+CPCP+OOP+DAILY+WEEKLY+ROUTINE+ADDITIONAL WORKS) |  | ESTIMATED RTS DATE: | TBD |
| CHECK PROGRESS STATUS: | PLANNED TASK: | NO. OF TASK CARDS: | NO. OF TASKS CLOSED: | COMPLETION STATUS: |
|  | CPCP WORK SCOPE TASKS | 362 | 35 | 10% |
|  | 1A+2A+3A+4A+5A | 100 | 10 | 10% |
|  | NON ROUTINE TASK | 462 | 45 | 10% |
|  | TOTAL |  |  |  |